🏦  KidBank

Virtual Bank Application for Kids

Figma TZ  •  Agile Methods  •  Roadmap  •  Project Guide

SE-25  |  Polito.uz  |  2026

📌  Deadline: 29 March 2026 (Backlog + Prototype)   |   10 May 2026 (Final)

🎨 SECTION 1 — FIGMA TEXNIK TOPSHIRIG'I (TZ)

# 1. Figma TZ — KidBank UI Design

Bu bo'limda Figma da ishlash uchun to'liq texnik topshiriq berilgan. Har bir ekran, komponent va dizayn qoidalari batafsil yoritilgan. Figma prototip 29 March 2026 ga topshirilishi shart.

## 1.1 — Design System (Dizayn Tizimi)

Quyidagi jadvalda KidBank ilovasi uchun barcha rang, shrift va o'lcham qoidalari ko'rsatilgan. Figma da avval Design System page yarating, keyin ekranlarni shu tizimdan foydalanib chizing.

| Kategoriya | Qiymat | Izoh |
| --- | --- | --- |
| Primary Color | #1A3FD4 | Asosiy ko'k — tugmalar, headerlar, navbar |
| Accent Color | #39FF14 | Neon yashil — aksentlar, progress indikatorlar |
| Background | #FFFFFF | Asosiy fon — hamma ekranlarda |
| Surface / Card | #F8FAFF | Card va panel fonlari |
| Text Primary | #1A1A1A | Asosiy matn — sarlavhalar, muhim ma'lumot |
| Text Secondary | #666666 | Ikkinchi darajali matn — tavsiflar, yordam matn |
| Success | #2ECC71 | Muvaffaqiyat — pul tushdi, vazifa bajarildi |
| Error / Warning | #E74C3C | Xato — balans yetarli emas, rad etildi |
| Border | #E0E8FF | Chegara chiziqlari — card va inputlar |
| Font Family | Inter yoki Nunito | Google Fonts — bepul, ko'rishga qulay |
| H1 (Sarlavha) | 28px / Bold | Sahifa asosiy sarlavhasi |
| H2 (Bo'lim) | 22px / SemiBold | Bo'lim sarlavhasi |
| Body (Matn) | 14px / Regular | Asosiy o'qiladigan matn |
| Caption (Yordam) | 12px / Regular | Sana, status, yordam matn |
| Border Radius | 12px | Barcha card va tugmalar |
| Button Height | 48px | Primary tugmalar |
| Grid System | 8px | Ichki bo'shliqlar: 8, 16, 24, 32px |
| Frame Size | 1440 × 900px | Asosiy desktop o'lcham |
| Card Shadow | 0 4px 16px rgba(0,0,0,0.08) | Yengil soya — floating card effekti |

## 1.2 — Ekranlar Spetsifikatsiyasi

Jami 11 ta ekran chizilishi kerak. Har bir ekran 1440×900px o'lchamida alohida Figma Frame bo'ladi. Rol ustuniga e'tibor bering — Parent va Child ekranlari alohida.

| # | Ekran | Rol | Elementlar | Harakatlar | Eslatma |
| --- | --- | --- | --- | --- | --- |
| 1 | Splash Screen | Hammaga | Logo, app nomi, tagline, loader bar | 3 sek → Login ga o'tadi | Fade-in animatsiya |
| 2 | Login | Hammaga | Email, parol, Kirish tugma, Ro'yxat link | Validatsiya → Dashboard | Rol bo'yicha yo'naltiradi |
| 3 | Register | Hammaga | Ism, email, parol, rol dropdown (Parent/Child) | JSON ga yozish → Login | Bola uchun Parent ID maydoni |
| 4 | Parent Dashboard | Parent | Bolalar cards, stats, bildirisnoma badge, navbar | Bola profiliga o'tish, vazifa qo'shish | 3 ta stat: Jami/Faol/Bajarildi |
| 5 | Child Dashboard | Child | Katta balans card, progress bars, aktiv vazifalar | Hamyon/Vazifalar/Maqsad | Animatsiyali balans raqami |
| 6 | Vazifalar (Parent) | Parent | Vazifalar jadvali, Qo'shish modal, tasdiq tugmasi | CRUD + tasdiqlash / rad etish | Badge: kutilmoqda soni |
| 7 | Vazifalar (Child) | Child | Vazifalar card-lari, status badge, mukofot summasi | Bajarildi belgilash | Yangi / Kutilmoqda / Bajarildi |
| 8 | Hamyon | Child | Balans, kirim/chiqim ro'yxati, Hafta/Oy filter | Tarix ko'rish, pul yechish | Yashil=kirim, Qizil=chiqim |
| 9 | Jamg'arma Maqsad | Child | Maqsad cards, circular progress, Yangi tugma | Maqsad qo'shish, pul yo'naltirish | % va qolgan summa ko'rinadi |
| 10 | Xarajat Rejasi | Child | Xarajatlar ro'yxati, balans holati, Qo'shish tugma | Xarajat kiritish, yetarlilik holati | Yashil=yetarli, Qizil=yetarsiz |
| 11 | Hisobot | Parent | BarChart, top vazifalar, bola filter, sana tanlash | Muddat va bola filterlash | JavaFX BarChart ishlatiladi |

## 1.3 — Komponentlar Kutubxonasi

Figma da komponentlarni birinchi pages ga ('Design System' page ga) qo'ying. Ekranlarda bu komponentlardan foydalaning — shunda o'zgartirish qilish oson bo'ladi.

| Komponent | Holatlari | Spesifikatsiya | Figma varianti |
| --- | --- | --- | --- |
| Primary Button | Default / Hover / Disabled | Bg: #1A3FD4, text: white, radius: 8px, h: 48px | Fill + ghost versiyasi |
| Input Field | Empty / Focused / Error | Border: #E0E8FF → #1A3FD4, radius: 8px | Label yuqorida yoziladi |
| Task Card | Yangi / Kutilmoqda / Bajarildi | Shadow: 0 2px 8px rgba(0,0,0,0.06), radius: 12px | Status badge bilan |
| Balance Card | Normal / Loading | Bg gradient: #1A3FD4 → #0D2BA8, text: white | Katta, markazda |
| Progress Bar | 0% → 100% | H: 8px, radius: 4px, fill: #39FF14 | Circular va linear versiyalar |
| Badge / Chip | Count / Status | Radius: 20px, padding: 4px 10px | Rang: holat bo'yicha |
| Navbar | Active / Inactive tab | Bottom navigation, 5 ta tab, icons + label | Active tab: #1A3FD4 |
| Modal / Dialog | Open / Close | Overlay: rgba(0,0,0,0.4), card: white | Confirm va form modallari |

## 1.4 — Figma Fayl Tuzilmasi

Tavsiya etilgan Pages tuzilmasi:

- Page 1 — 📐 Design System: ranglar, shriftlar, komponentlar, ikonlar

- Page 2 — 🗺️ User Flow: login → dashboard → vazifalar → hamyon (flow diagram)

- Page 3 — 👨‍👩‍👦 Parent Ekranlar: Dashboard, Vazifalar (parent), Hisobot

- Page 4 — 👶 Child Ekranlar: Dashboard, Hamyon, Maqsad, Xarajat

- Page 5 — 🔗 Prototype: ekranlar orasida interaktiv havolalar

- Page 6 — 📄 PDF Export: to'liq prototip PDF uchun tartibga solingan

## 1.5 — AI / Figma Dizayn Prompt

Quyidagi promptni Midjourney, Adobe Firefly, yoki Figma AI uchun to'g'ridan to'g'ri ishlatish mumkin:

🤖 Midjourney / DALL-E 3 / Adobe Firefly Prompt: Desktop app UI design for a kids virtual banking app called "KidBank". Clean, modern, professional — NOT childish, NOT cartoon. Color scheme: deep royal blue #1A3FD4 primary, electric neon green #39FF14 accent, white background. Rounded cards (12px radius), Inter font, 8px grid system. Screens: Login, Parent Dashboard, Child Dashboard, Task Manager, Wallet with transaction history, Savings Goals with circular progress bars, Spending Plan with affordability indicator. Flat design, subtle drop shadows, no gradients, no cartoon mascots. Dribbble-quality fintech UI. 1440x900px desktop frames. --style raw --v 6.1 --ar 16:9

🚫 Negative Prompt (Stable Diffusion uchun): cartoon, childish, mascot, toy-like, colorful kindergarten style, 3D render, CGI, cluttered background, neon signs, text watermark, people in background, low quality, oversaturated, rounded fat fonts, bubble letters, playful doodles

💡 Midjourney qo'shimcha parametrlar: --style raw --v 6.1 --ar 16:9 --q 2 --chaos 0 Bu parametrlar: eng realisti natija, landscape format, maksimal sifat, minimal randomness

🔄 SECTION 2 — AGILE METHODS (SCRUM)

# 2. Agile / Scrum Metodologiyasi

KidBank loyihasi Agile Scrum metodologiyasi bilan boshqariladi. Bu yerda Scrum rollari, marosimlari va qoidalari to'liq bayon etilgan.

## 2.1 — Scrum Nima? (Qisqacha)

Scrum — dasturiy ta'minotni kichik qismlarga (Sprint) bo'lib, har birini alohida yakunlab chiqish metodologiyasi. Har Sprint oxirida ishlovchi dastur bo'lishi kerak.

📌 KidBank uchun Scrum qoidasi: Har iteration (Sprint) = 1–2 hafta. Iteration oxirida: ishlovchi dastur + demo. Barcha a'zolar barcha bosqichlarda ishtirok etadi (talabda yozilgan: 'All students in a group must work on ALL aspects').

## 2.2 — Scrum Rollari

| Rol | Kim | Asosiy Vazifa | Javobgarlik | Scrumdagi roli |
| --- | --- | --- | --- | --- |
| Product Owner (PO) | Guruh rahbari | Backlog boshqaradi, prioritet belgilaydi | Talablarni aniqlaydi, professor bilan muloqot | Sprint maqsadini tasdiqlaydi |
| Scrum Master | 1 a'zo | Jarayonni boshqaradi, to'siqlarni hal qiladi | Daily stand-up olib boradi | Retrospektiv moderator |
| Backend Dev | 1 a'zo | Models, Services, JsonStorage yozadi | Java class logikasi | Sprint bajarilganini hisoblab chiqadi |
| Frontend Dev | 1 a'zo | JavaFX ekranlar, CSS styling | Figma dan JavaFX ga o'tkazadi | Demo uchun UI tayyorlaydi |
| QA / Doc | 1 a'zo | JUnit test, JavaDocs, README yozadi | Har iteration test natijasi | Final ZIP paketi tayyorlaydi |

## 2.3 — Scrum Marosimlari (Ceremonies)

| Marosim | Qachon | Davomiyligi | Kimlar | Maqsad | Natija |
| --- | --- | --- | --- | --- | --- |
| Sprint Planning | Har iteration boshi | 1–2 soat | Barcha a'zolar | Iteration uchun vazifalar tanlash | Sprint Backlog + vazifalar jadvali |
| Daily Stand-up | Har kun (ertalab) | 10 daqiqa | Barcha a'zolar | Kecha nima? Bugun nima? To'siqlar? | Umumiy holat yangilanadi |
| Sprint Review | Har iteration oxiri | 30 daqiqa | Barcha + professor | Ishlovchi softwareni namoyish | Feedback + keyingi sprint maqsadi |
| Retrospective | Sprint review dan keyin | 20–30 daqiqa | Barcha a'zolar | Nima yaxshi? Nima yaxshilansin? | Action items keyingi sprint uchun |
| Backlog Refinement | Har hafta | 20–30 daqiqa | PO + Developers | User story larni aniqlash, baholash | Yangilangan, tozalangan backlog |

## 2.4 — Daily Stand-up Formati

Har kuni 10 daqiqalik uchrashuv o'tkaziladi. Har bir a'zo 3 ta savolga javob beradi:

- Kecha nima qildim? (Yesterday I completed...)

- Bugun nima qilaman? (Today I will work on...)

- Biror to'siq bormi? (Any blockers or impediments?)

💡 Maslahat: Stand-up ni har kuni soat 10:00 da, o'tirmasdan (standing) o'tkazing. Maqsad: muloqot qilish, muammolarni erta aniqlash. Har bir muammo uchun alohida suhbat kerak — stand-up da emas.

## 2.5 — MoSCoW Prioritetlash

Product Backlog dagi har bir User Story MoSCoW usuli bilan baholanadi:

| Daraja | Ma'nosi | KidBank misoli |
| --- | --- | --- |
| Must Have | Albatta bo'lishi kerak | Login, Balans, Vazifalar, Tasdiqlab pul yuborish |
| Should Have | Bo'lsa yaxshi, imkon qadar | Hamyon tarixi, Jamg'arma maqsad, Spending plan |
| Could Have | Vaqt bo'lsa qo'shamiz | Hisobot grafigi, Bildirishnomalar |
| Won't Have | Bu relizda emas | Mobile versiya, Internet API, Push notification |

🗓️ SECTION 3 — AGILE ROADMAP & TIMELINE

# 3. Loyiha Roadmap

Quyida KidBank loyihasining to'liq vaqt jadvali. Har bir deadline va iteration aniq belgilangan. Sariq = jarayonda, Yashil = bajarildi, Qizil = muhim deadline.

## 3.1 — Umumiy Timeline

| Davr | Sana | Faoliyat | Natija | Topshiriq | I |
| --- | --- | --- | --- | --- | --- |
| Hafta 1 | 16–20 Feb | Guruh tuzish, rol taqsimlash, PDF o'qish | Guruh shartnomasi | — |
| Hafta 2–3 | 23 Feb – 13 Mar | Talablar yig'ish, user story yozish | Product Backlog (Excel) | — |
| Hafta 4–5 | 16–27 Mar | Figma prototip, foydalanuvchi fikri | Prototype PDF | Demo 1 |
| ⚠️ DEADLINE 1 | 29 March 2026 | Backlog + Prototip topshirish | Productbacklog.xlsx + Prototype.pdf | TOPSHIRIQ |
| Hafta 6 | 1–10 Apr | Iteration 1: Login, vazifalar, balans | Working Software v1 | — |
| Hafta 7 | 13–17 Apr | Iteration 2: Hamyon, jamg'arma, spending | Working Software v2 | Demo 2 |
| Hafta 8 | 20–24 Apr | Iteration 3: Hisobot, JUnit, JavaDocs | Working Software v3 | — |
| Hafta 9–10 | 27 Apr – 8 May | README, User Manual, ZIP tayyorlash | Final ZIP paketi | — |
| ⚠️ FINAL | 10 May 2026 | Report + Software topshirish | Report.pdf + Software.zip | TOPSHIRIQ |
| 🎓 DEMO | 11–16 May 2026 | Formal namoyish — professor oldida | Demo + Savollarga javob | BAHOLASH |

## 3.2 — Iteration 1 Batafsil (1–10 April)

Birinchi iteration eng muhimi — asosiy funksiyalar shu yerda quriladi. Quyidagi tartibda ishlash tavsiya etiladi:

| # | Vazifa | Fayl | Murakkablik | Mas'ul |
| --- | --- | --- | --- | --- |
| 1 | JavaFX project sozlash, Gson library qo'shish | pom.xml / build.gradle | ⭐ Oson | DevOps / Barcha |
| 2 | User, Parent, Child model classlarini yozish | models/User.java, Parent.java, Child.java | ⭐⭐ O'rta | Backend Dev |
| 3 | JsonStorage classini yozish — JSON read/write | storage/JsonStorage.java | ⭐⭐ O'rta | Backend Dev |
| 4 | Login va Register ekranlarini yaratish (JavaFX) | ui/LoginScreen.java | ⭐⭐ O'rta | Frontend Dev |
| 5 | AuthService — login/register logikasi | services/AuthService.java | ⭐⭐ O'rta | Backend Dev |
| 6 | Parent Dashboard ekrani | ui/ParentDashboard.java | ⭐⭐⭐ Qiyin | Frontend Dev |
| 7 | Child Dashboard ekrani — balans card | ui/ChildDashboard.java | ⭐⭐⭐ Qiyin | Frontend Dev |
| 8 | TaskService — vazifa yaratish va tasdiqlash + pul | services/TaskService.java | ⭐⭐⭐ Qiyin | Backend Dev |
| 9 | Task ekranlar (Parent + Child) | ui/TaskScreen.java | ⭐⭐ O'rta | Frontend Dev |
| 10 | JUnit test — AuthService va TaskService | test/AuthServiceTest.java | ⭐⭐ O'rta | QA |

## 3.3 — Topshiriq Deadline Jadvali

| Topshiriq | Sana | Nima topshiriladi | Fayl nomi |
| --- | --- | --- | --- |
| 1-chi Topshiriq | 29 March 2026 | Product Backlog (Excel) + Prototip (PDF) | Productbacklog_groupXXX.xlsx Prototype_groupXXX.pdf |
| Final Topshiriq | 10 May 2026 | Hisobot (PDF) + Software (ZIP) | Report_groupXXX.pdf Software_groupXXX.zip |
| Demo (Baholash) | 11–16 May 2026 | Formal namoyish — professor oldida, barcha a'zolar | Jonli demo + savol-javob |

📚 SECTION 4 — PROJECT OZLASHTIRISH YO'RIQNOMASI

# 4. Project Ozlashtirish

Bu bo'lim Java va JavaFX bilan ishlay boshlagan talaba uchun. Barcha kerakli ma'lumotlar shu yerda jamlangan.

## 4.1 — Tech Stack

| Texnologiya | Versiya | Nima uchun | Majburiy? | O'rnatish / Eslatma |
| --- | --- | --- | --- | --- |
| Java | 17+ LTS | Asosiy dasturlash tili | ✅ Ha | java.com — FAQAT desktop standalone app |
| JavaFX | 17+ | GUI — barcha ekranlar uchun | ✅ Ha | IntelliJ bilan keladi, web/phone EMAS |
| Gson (Google) | 2.10.1 | JSON read/write — ma'lumotlar saqlash | ✅ Ha | Maven: com.google.code.gson:gson:2.10.1 |
| JUnit 5 | 5.10+ | Unit testing — TDD misollari | ✅ Ha | Maven: org.junit.jupiter:junit-jupiter:5.10 |
| IntelliJ IDEA | 2024+ | IDE — kod yozish muhiti | Tavsiya | Community Edition bepul — jetbrains.com |
| Figma | Web | UI prototip chizish | 1-topshiriq | figma.com — bepul, PDF export qilish |
| Git + GitHub | Latest | Versiya nazorati — kodingiz yo'qolmasin | Tavsiya | git-scm.com — branch bilan ishlash |
| Apache Maven | 3.x | Dependency manager — Gson va JUnit uchun | Tavsiya | IntelliJ bilan birga, pom.xml boshqaradi |

## 4.2 — Java Class Tuzilmasi

Projectdagi barcha classlar va ularning vazifalari. src/ papkasi sizning asosiy ish maydoningiz — out/ papkasiga qo'l tekkizmang (IntelliJ avtomatik to'ldiradi).

| Fayl | Package | Extends | Asosiy Metodlar | Mas'uliyat |
| --- | --- | --- | --- | --- |
| Main.java | src/ | — | main(), launch() | App ishga tushadi, JavaFX ApplicationSubclass |
| User.java | models/ | — | getId(), getName(), getRole(), toJson() | Umumiy foydalanuvchi — base class |
| Parent.java | models/ | extends User | getChildren(), addChild(String id) | Ota-ona profili va bolalar ro'yxati |
| Child.java | models/ | extends User | getBalance(), addBalance(), subtractBalance() | Bola profili, balans boshqaruvi |
| Task.java | models/ | — | getStatus(), setStatus(), getReward(), isApproved() | Vazifa modeli — nom, tavsif, mukofot, status |
| Transaction.java | models/ | — | getType(), getAmount(), getDate(), toJson() | Har bir pul harakati — kirim yoki chiqim |
| Account.java | models/ | — | deposit(), withdraw(), getBalance(), getType() | Current yoki Saving hisob turi |
| SavingsGoal.java | models/ | — | getProgress(), addAmount(), isComplete() | Jamg'arma maqsad — target, joriy, foiz |
| SpendingPlan.java | models/ | — | isAffordable(), getRemaining(), getNeededTasks() | Xarajat rejasi — yetarlilik hisobi |
| JsonStorage.java | storage/ | — | save(), load(), update(), delete(), getAll() | JSON fayl bilan ishlash — DB o'rniga |
| AuthService.java | services/ | — | login(), register(), logout(), findUser() | Foydalanuvchi autentifikatsiyasi logikasi |
| TaskService.java | services/ | — | create(), complete(), approve(), reject() | Vazifa CRUD va tasdiqlash + pul o'tkazish |
| BankService.java | services/ | — | deposit(), withdraw(), getHistory(), transfer() | Barcha pul operatsiyalari logikasi |
| SavingsService.java | services/ | — | createGoal(), contribute(), getGoals() | Jamg'arma maqsad logikasi va progress |
| ReportService.java | services/ | — | getWeeklyStats(), getTopTasks(), getSummary() | Statistika, haftalik hisobot, grafik data |
| Validator.java | utils/ | — | isValidAmount(), isNotEmpty(), isPositive() | Barcha inputlarni tekshirish, xatolarni oldini olish |

## 4.3 — JSON Fayl Tuzilmasi

Database o'rniga JSON fayllar ishlatiladi. Har bir ma'lumot turi alohida JSON faylda saqlanadi. Gson kutubxonasi orqali o'qiladi va yoziladi.

| JSON Fayl | Nima saqlaydi | Misol (format) |
| --- | --- | --- |
| users.json | Barcha foydalanuvchilar | [{"id":"u1","name":"Ali","role":"parent","email":"ali@mail.com","children":["u2"]}] |
| tasks.json | Barcha vazifalar | [{"id":"t1","title":"Xona yig","reward":5000,"status":"pending","childId":"u2","parentId":"u1"}] |
| transactions.json | Pul harakatlari | [{"id":"tr1","type":"credit","amount":5000,"date":"2026-03-11","childId":"u2","taskId":"t1"}] |
| goals.json | Jamg'arma maqsadlar | [{"id":"g1","title":"Velosiped","target":150000,"current":30000,"childId":"u2"}] |
| spending.json | Xarajat rejalari | [{"id":"sp1","title":"Qalam","category":"Maktab","amount":20000,"childId":"u2"}] |

## 4.4 — Qadam-ba-Qadam Boshlash

- 1. IntelliJ IDEA oching → New Project → JavaFX tanlang → Java 17+ versiya

- 2. pom.xml ga Gson va JUnit dependency qo'shing (Maven)

- 3. src/ ichida papkalar yarating: models, services, storage, ui, utils

- 4. User.java → Parent.java → Child.java yozing (eng oddiy classlar)

- 5. JsonStorage.java yozing — bu sizning 'databaseingiz'

- 6. AuthService.java — login/register logikasi

- 7. LoginScreen.java — birinchi ko'rinadigan ekran

- 8. Har yangi funksiya uchun: Model → Service → UI tartibida ishlang

- 9. Har yarim kunda git commit qiling — kodingiz yo'qolmaydi

## 4.5 — Muhim Qoidalar va Eslatmalar

|  | Qoida | Nima uchun muhim |
| --- | --- | --- |
| ✅ | Database (SQLite, MySQL) ISHLATMANG — faqat JSON/TXT/CSV | Talabda aniq yozilgan: 'Do NOT use a database' |
| ✅ | JUnit test yozing — har bir Service uchun kamida 3 test | Yakuniy topshiriqda 'TDD misoli' talab qilinadi |
| ✅ | JavaDocs yozing — /** */ formatida har class va metod uchun | javadoc komandasi bilan HTML generatsiya qilinadi |
| ✅ | README.md yozing — qanday ishga tushirish to'liq ko'rsatilsin | Professor sizning loyihangizni o'zi ishga tushiradi |
| ✅ | User Manual yozing — asosiy screenshots bilan | Yakuniy ZIP ichida bo'lishi kerak |
| ⚠️ | Web app yoki phone app QILMANG | Talabda: 'standalone desktop Java app running on computers' |
| ⚠️ | Internet ulanish kerak bo'lmasin | Talabda: 'used without an Internet connection' |
| ⚠️ | Barcha a'zolar barcha bosqichlarda ishlasin | Talabda: 'All students must work on ALL aspects' |
| 💡 | Git + GitHub ishlatish juda tavsiya etiladi | Kodingiz yo'qolmaydi, tarix saqlanadi, konfliktlar hal bo'ladi |
| 💡 | Iteration oxirida professor bilan demo o'tkazing | Informal demo baholanmaydi, lekin qimmatli feedback beradi |

🚀  Omad! KidBank — SE-25 Midterm Project — Polito.uz 2026